📌 PROJECT PLAN: FREELANCE PLATFORM

⏳ DURATION: 11 WEEKS (2.5 MONTHS)
🎯 GOAL: MVP WITH CORE FEATURES FOR BUYERS + SELLERS

📅 WEEK 1-3: FRONTEND DEVELOPMENT

GOALS:

- Convert Figma designs to functional React components.

- Implement static versions of all key features (no backend yet).

TASKS:

1. Set up Next.js/React + Tailwind CSS.

2. Create reusable components: Navbar, Auth forms, Gig cards, Buyer dashboard, Seller dashboard.

3. Static data for gig listings, orders, user profiles.

4. Responsive design testing.

DELIVERABLES:

- 100% of Figma screens implemented as static frontend.

- Demo link for manager review.

📅 WEEK 3-6: BACKEND DEVELOPMENT

GOALS:

- Build APIs to support frontend functionality.

- Database setup.

TASKS:

1. Backend (Node.js + Express): Auth API, Gig CRUD, Order management APIs.

2. Database (PostgreSQL): Tables for Users, Gigs, Orders, Reviews.

3. Basic API testing with Postman.

DELIVERABLES:

- Functional auth system (signup/login).

- APIs for gigs/orders (tested via Postman).

- Database schema diagram.

📅 WEEK 6-9: FRONTEND-BACKEND INTEGRATION

GOALS:

- Connect frontend to live APIs.

- Implement dynamic data flow.

TASKS:

1. Integrate APIs: Auth, Gigs, Order placement.

2. State management with Redux/TanStack Query.

3. Real-time updates with Socket.io (stretch goal).

DELIVERABLES:

- Buyers can browse gigs and place orders.

- Sellers can manage gigs/orders.

- 90% of features connected to backend.

📅 WEEK 9-11: TESTING, POLISH, DEPLOYMENT

GOALS:

- Bug fixes, performance, and final touches.

- Deploy MVP.

TASKS:

1. Testing: Unit tests (Jest/Vitest), User testing (fix critical bugs).

2. Advanced features (if time): Payments (Stripe/PayPal), Reviews/ratings.

3. Deployment: Frontend (Vercel/Netlify), Backend (Heroku/Railway).

DELIVERABLES:

- Demo-ready MVP.

- Test reports + bug logs.

- Deployment links + credentials.